VERIQID

Privacy-First Children’s Internet Identity

Deep Dive v3 (Corrected for Standalone Build)

Shape Rotator Hackathon 2025

Authors: Patrick Mekury + Team

Built on: Boquila / U2SSO Anonymous Self-Credentials

Updated: March 10, 2026 — Code-audited against actual repo + standalone build adjustments

TARGET: C:\Users\patmekury\Downloads\Shape Rotor\Veriqid (standalone, NOT the repo)

# 1. The Problem

COPPA 2.0 compliance deadline: April 22, 2026.

Every major platform must verify that users under 13 have parental consent. Current approaches are privacy disasters:

- Government ID uploads create honeypots (23andMe breach: 6.9M records)

- Age-estimation AI is biased and surveils children

- “Parental consent” emails are trivially forged

- Each platform builds its own verification silo

The result: Parents must hand over sensitive data to dozens of companies, each becoming a breach target. Kids either get surveilled or locked out.

Market Reality:

- 50M+ children in the US alone need verified accounts

- $1.2B+ compliance market emerging

- Platforms face $50K+ per COPPA violation

- No privacy-preserving solution exists today

# 2. The Solution: Veriqid

Verify once, play everywhere — with zero data exposure.

A parent verifies their child ONCE through a trusted authority (pediatrician, school, government portal). The child receives a cryptographic master key that generates unlimited UNLINKABLE pseudonyms across platforms.

Key Properties:

- UNLINKABLE: YouTube pseudonym cannot be linked to Roblox pseudonym

- SYBIL-RESISTANT: One child = one account per platform

- ZERO-KNOWLEDGE: Platforms learn “this is a verified child” — nothing else

- PARENT-REVOCABLE: Parent can revoke the master identity if needed

CORRECTION (v3): The current contract has an owner bug — addID() assigns the deployer as owner of ALL IDs, not msg.sender. Must be fixed for parent revocation to work. See Section 6.

- NO CENTRAL DATABASE: No honeypot of children’s data exists anywhere

How It Works (Corrected from Repo Code):

- VERIFY: Parent takes child to trusted verifier (e.g., pediatrician)

- GENERATE: Verifier creates master secret key (msk) — 32 random bytes via OpenSSL RAND_bytes

- REGISTER ON-CHAIN: Master public key (mpk) — 33-byte compressed secp256k1 point — stored on Ethereum

- DERIVE: For each platform, unique spk derived via secp256k1_boquila_derive_ssk (C) or poseidon hash (JS) — NOT HKDF

CORRECTION (v3): v2 said poseidon3() for all JS derivation. Actually: poseidon2() for web keys, poseidon3() for child/SPK keys. createSPK() hardcodes count=100.

- PROVE: Ring signature (C) or ZK-SNARK/Semaphore (JS) proves membership

- AUTHENTICATE: 65-byte Boquila auth proof (C) or EdDSA signature over BabyJubJub (JS)

CORRECTION (v3): v2 said “Standard digital signature” for JS auth. Actually: EdDSA over BabyJubJub via Semaphore Identity.signMessage().

# 3. ASC Primitive Mapping (Corrected)

The Anonymous Self-Credential framework maps to Veriqid:

### Master Secret Key (msk)

32 random bytes from OpenSSL RAND_bytes. Stored locally via CreatePasskey().

### Master Public Key (mpk)

33-byte compressed secp256k1 point (pk_t). Generated via secp256k1_boquila_gen_mpk. Stored on-chain.

### Service-Specific Key (spk/ssk)

Derived deterministically per platform.

- C path: secp256k1_boquila_derive_ssk

- JS path (web key): poseidon2([msk[1], convertedName]) — uses poseidon2

- JS path (child/SPK): poseidon3([msk[1], convertedName, count]) where count=100 for SPK

- Same msk + same service = same spk (Sybil guard)

CORRECTION (v3): v2 said poseidon3 for all JS derivation. deriveWebKey() actually uses poseidon2 (2 inputs). createSPK() hardcodes count=100.

### Membership Proof

Proves mpk is in the on-chain set WITHOUT revealing which mpk.

- C path: Ring signature (ring size adapts: 2^m where N=2, M≤10, max 1024)

- JS path: Semaphore ZK-SNARK (generateProof)

### Authentication Proof

- C path: 65-byte Boquila proof (secp256k1_boquila_auth_prove)

- JS path: EdDSA signature over BabyJubJub via Semaphore Identity.signMessage()

NOT a Schnorr signature as v1 stated. NOT a “standard digital signature” as v2 stated.

### Nullifier

- C/Go path: NOT IMPLEMENTED (server.go:212 “// todo no nullifiers”). Sybil resistance via deterministic spk instead.

- JS/SNARK path: HAS nullifiers, derived from scope (= service name). Per-service deterministic.

CORRECTION (v3): v2 said “HAS nullifiers via Semaphore scope”. Clarified: the nullifier is deterministically derived FROM the scope parameter, which is set to the service name. This makes it per-service.

### Revocation

revokeID(index) revokes ENTIRE identity (all platforms), NOT per-platform.

### Service Name

SHA-256 hashed then hex-encoded on the SERVER side (server.go lines 136-137). Client receives pre-hashed hex via signup form.

CORRECTION (v3): v2 implied both sides hash. Actually: server hashes raw name to SHA-256 hex, client receives the pre-hashed hex string.

NEW (v3): Ring CIP context uses gen_seed = 32 bytes of 0x0B (decimal 11). Any implementation MUST use this same seed for proof compatibility. Constant: gen_seed_fix = 11.

# 4. Two Crypto Paths

The repo has TWO separate implementations that were conflated in v1:

Path A: C/libsecp256k1 (Ring Signatures)

| Location | crypto-dbpoe/ + proof-of-concept/u2sso/u2ssolib.go |
| --- | --- |
| Language | C with Go CGO bindings |
| Proof System | Ring signatures over secp256k1 |
| Key Derivation | secp256k1_boquila_derive_ssk |
| Ring Size | 2^m where N=2, M=10 (max 1024) |
| Gen Seed | NEW: 32 bytes of 0x0B (gen_seed_fix = 11). MUST match for interop. |
| Nullifiers | NOT implemented |
| Auth Proof | 65-byte Boquila proof |
| Status | WORKING proof-of-concept with Go server |

Path B: JS/Circom (ZK-SNARKs)

| Location | crypto-snark/src/index.js |
| --- | --- |
| Language | JavaScript with Circom circuits |
| Proof System | Semaphore v4.0.3 (Groth16) |
| Key Derivation | CORRECTED: poseidon2 for webKey, poseidon3 for child/SPK (count=100) |
| Auth Mechanism | CORRECTED: EdDSA over BabyJubJub (not “standard digital signature”) |
| Ring Size | Merkle tree (supports large sets) |
| Nullifiers | YES, derived from scope (= service name) |
| Extra Feature | ReplaceCPK() for child key rotation |
| Status | Standalone library, NOT integrated with Go server |

FOR HACKATHON: Path A (C/Go) for demo. Path B (JS/SNARK) for production.

# 5. Existing CLI Interface

clientapp.go supports these commands:

Create Identity:

go run clientapp.go -contract 0x... -command create -keypath ./mykey -ethkey abc123

Creates 32-byte msk, derives mpk, registers on-chain.

Load Identity:

go run clientapp.go -contract 0x... -command load -keypath ./mykey

Register with Service:

go run clientapp.go -contract 0x... -command register -keypath ./mykey -sname <hex> -challenge <hex>

Outputs: proof hex, spkBytes hex, ring size N.

Authenticate:

go run clientapp.go -contract 0x... -command auth -keypath ./mykey -sname <hex> -challenge <hex>

Outputs: 65-byte auth proof hex.

IMPORTANT: -sname must be hex-encoded SHA-256 hash (provided by server). -challenge must be hex-encoded.

# 6. Smart Contract (U2SSO.sol)

Existing Contract (Solidity 0.8.13)

struct ID { uint256 id; uint id33; bool active; address owner; }

- addID(uint256, uint) — No access control (anyone can add)

- revokeID(uint index) — Owner-only, sets active=false

- getIDs(uint index) — Returns (uint256, uint)

- getState(uint index) — Returns bool

- getIDSize() — Total registered count

- getIDIndex(uint256, uint) — Finds index

NEW (v3): CRITICAL BUG FOUND: addID() uses _owner (deployer) as owner for ALL IDs instead of msg.sender. This means only the contract deployer can revoke any identity. The “Parent Revocable” claim requires fixing this.

Veriqid Enhancements Needed:

- FIX OWNER BUG: Change addID() to use msg.sender as owner, not _owner

- Add verifier registry and access control to addID() (only authorized verifiers)

- Add event emission for registration/revocation

- Consider age-bracket metadata (under-13 flag)

- Add batch getIDs for efficient ring construction

- Gas optimization for large identity sets

# 7. Why Veriqid Wins

- REGULATORY URGENCY: COPPA 2.0 deadline April 22, 2026

- REAL CRYPTO, REAL CODE: Working ring signatures, Go server, smart contracts

- IMPOSSIBLE TRADEOFF SOLVED: Privacy AND compliance

- MASSIVE TAM: 50M+ children, every major platform needs this

- PRIVACY-FIRST: Nothing to steal — zero-knowledge proofs

- PARENT EMPOWERMENT: Single revocation kills all platform access

- PLATFORM-FRIENDLY: Drop-in JS SDK, no PII handling

- MOAT: Protocol + smart contract + SDK ecosystem + network effects

# 8. System Architecture

+-------------------+ |  ETHEREUM CHAIN   | |  U2SSO Contract   | +--------+----------+          | +--------+-------------+ |                       | +-------+-------+ +----+----------+ | TRUSTED       | | VERIQID BRIDGE| | VERIFIER      | | (bridge.go)   | +---------------+ +----+----------+                        |               +--------+--------+               | VERIQID EXTENSION|               | (Browser/App)    |               +--------+--------+                        |     +--------+---------+---------+     |        |         |         |  YouTube  Roblox   TikTok   Discord  spk_yt   spk_rb   spk_tt   spk_dc

Each platform sees ONLY its unique spk. No platform can link identities.

# 9. Build Roadmap (Adjusted for Standalone Veriqid Folder)

NEW (v3): This roadmap is adjusted for building in C:\Users\patmekury\Downloads\Shape Rotor\Veriqid, NOT inside the U2SSO repo. A new Phase 0 has been added.

## Phase 0: Project Scaffolding (NEW — ~1 hour)

Required because you’re starting in a fresh folder, not the repo.

- Create Veriqid/ folder structure (see folder layout below)

- go mod init github.com/patmekury/veriqid (or your module path)

- Copy crypto-dbpoe/ from U2SSO repo (needed for libsecp256k1 + Boquila)

- Copy u2ssolib.go and U2SSO.go from repo, update package imports

- Update all imports from main/u2sso to github.com/patmekury/veriqid/pkg/u2sso

- Copy proof-of-concept/static/ HTML files

- Copy contracts/U2SSO.sol and Truffle config

- Verify go build works for a minimal main.go

Target folder structure:

Veriqid/ ├── go.mod ├── cmd/ │   ├── client/main.go     (from clientapp.go) │   └── server/main.go     (from server.go) ├── bridge/bridge.go       (Phase 2: new) ├── pkg/u2sso/ │   ├── u2ssolib.go        (copied + adapted) │   └── U2SSO.go           (contract bindings) ├── contracts/ │   ├── U2SSO.sol          (original) │   └── Veriqid.sol        (Phase 3: enhanced) ├── crypto-dbpoe/          (copied from repo) ├── sdk/                   (Phase 8: JS SDK) ├── extension/             (Phase 5) ├── dashboard/             (Phase 6) ├── demo-platform/         (Phase 7) └── static/                (web UI)

## Phase 1: Environment Setup (Day 1, ~2 hours)

Get crypto library building and proof-of-concept running locally.

- CORRECTED: Install Go 1.22+ (NOT 1.19+), Node.js 18+, Ganache

- Build libsecp256k1 with Boquila extensions from copied crypto-dbpoe/:

cd crypto-dbpoe && ./autogen.sh && ./configure --enable-module-ringcip --enable-experimental && make && sudo make install

- Install OpenSSL development headers (sudo apt install libssl-dev)

- Windows note: Use WSL2 or MSYS2. Native Windows CGO with this library is very difficult.

- Deploy U2SSO.sol from Veriqid/contracts/ via Truffle

- Create 2+ identities, start server, test at localhost:8080

- KEY TEST: If go build ./cmd/server/ succeeds with CGO, your environment is good

## Phase 2: Bridge API (Day 1-2, ~4 hours)

Create bridge/bridge.go — HTTP API wrapping CGO crypto library.

- POST /api/identity/create — generate msk, register on-chain

- POST /api/identity/register — generate membership proof + spk

- POST /api/identity/auth — generate auth proof

- GET /api/identity/challenge — generate random challenge

- Add CORS, JSON request/response, validation, error handling

- IMPORT CHANGE: Use github.com/patmekury/veriqid/pkg/u2sso not main/u2sso

## Phase 3: Enhanced Smart Contract (Day 2, ~3 hours)

Create contracts/Veriqid.sol extending U2SSO.sol.

- FIRST PRIORITY — FIX OWNER BUG: addID() must use msg.sender as owner

- Add verifier registry: mapping(address => bool) public authorizedVerifiers

- Add onlyVerifier modifier to addID()

- Add events: IDRegistered(uint index, address owner), IDRevoked(uint index)

- Add age-bracket flag to ID struct

- Add batch getIDs for efficient ring construction

- REGENERATE Go bindings: Run abigen after modifying contract to update pkg/u2sso/U2SSO.go

## Phase 4: Veriqid Server (Day 2-3, ~4 hours)

Fork server.go into Veriqid-branded service demo.

- Configurable service name, proper session management

- SQLite for SPK storage, age-verification endpoint

- Platform SDK verification endpoint

## Phase 5: Browser Extension (Day 3-4, ~6 hours)

Chrome extension (Manifest V3) for msk management.

- Popup UI: setup, identities list, parent controls

- Background worker: bridge API communication, encrypted storage

- Content script: detect forms, auto-fill proofs, show badge

## Phase 6: Parent Dashboard (Day 4, ~3 hours)

Web UI for identity management.

- View identity status, platform registrations

- One-click revocation via MetaMask

- Activity log from contract events

## Phase 7: Demo Platform (Day 4-5, ~4 hours)

Mock “KidsTube” showing end-to-end integration.

- “Sign up with Veriqid” button

- Proof verification in <2 seconds

- Pseudonymous accounts, unlinkable across platforms

## Phase 8: JS SDK (Day 5, ~4 hours)

Drop-in SDK for platform developers.

- Veriqid.init(), generateChallenge(), verifyRegistration(), verifyAuth()

- NPM package with TypeScript types

- Starting point: Copy crypto-snark/src/index.js. Note the poseidon2 vs poseidon3 distinction.

## Phase 9: Polish & Demo (Day 5-6, ~3 hours)

3-minute hackathon demo script.

- [0:00-0:30] The Problem: COPPA 2.0 + privacy disasters

- [0:30-1:00] The Solution: Verify once, play everywhere

- [1:00-2:00] Live Demo: Create identity → signup → second platform → parent dashboard

- [2:00-3:00] Technical depth + market vision

## Phase 10: Documentation & Submit (Day 6, ~2 hours)

- README, SETUP, API docs

- Demo video, pitch deck (5 slides)

- Submit

# 10. All Corrections (v1 → v2 → v3)

v1 → v2 corrections (kept):

- KEY DERIVATION: HKDF → secp256k1_boquila_derive_ssk / poseidon3()

- AUTH MECHANISM: Schnorr → 65-byte Boquila proof

- NULLIFIERS: C/Go has NONE (deterministic spk). JS/SNARK has them.

- MASTER KEY: msk = 32 bytes, mpk = 33-byte compressed point

- REVOCATION: Revokes ENTIRE identity, not per-platform

- TWO PATHS: C (ring sigs) vs JS (ZK-SNARKs) — separate and incompatible

- SERVICE NAME: SHA-256 hashed then hex-encoded

- RING SIZE: 2^m where N=2, M=10 max

- ON-CHAIN: mpk split as uint256 + uint. No per-platform data.

- ACCESS CONTROL: addID() has NONE — must add verifier registry

v2 → v3 corrections (new):

- GO VERSION: 1.19+ → 1.22+ (per repo README)

- CONTRACT OWNER BUG: addID() uses deployer as owner of ALL IDs, not msg.sender. Must fix.

- SOLIDITY VERSION: Prerequisites said 0.5.16, should be 0.8.13+

- JS WEB KEY: Uses poseidon2(), not poseidon3(). deriveWebKey() is different from deriveChildSecretKey().

- JS SPK COUNT: createSPK() hardcodes count=100. Not documented in v2.

- JS AUTH: “Standard digital signature” → “EdDSA over BabyJubJub via Semaphore”

- NULLIFIER SOURCE: Derived from scope (= service name), making them per-service deterministic

- GEN_SEED_FIX: Ring CIP context requires gen_seed = 32 bytes of 0x0B (decimal 11). Any reimplementation must match.

- SERVICE NAME FLOW: Server hashes raw name, client receives pre-hashed hex. Not both sides hashing.

- STANDALONE BUILD: Added Phase 0, adjusted all phases for independent folder, updated import paths

- WINDOWS: WSL2 recommended for CGO. Path with spaces may cause issues.

# 11. Getting Started (Standalone)

Prerequisites:

- CORRECTED: Go 1.22+ with CGO enabled

- libsecp256k1 with Boquila extensions (build from copied crypto-dbpoe/)

- OpenSSL development headers

- Node.js 18+ (for SNARK path / SDK)

- Ganache or Hardhat

- Truffle

- CORRECTED: Solidity 0.8.13+ (NOT 0.5.16)

- Windows: WSL2 or MSYS2/MinGW64 for CGO compilation

Quick Test (adapted for standalone Veriqid folder):

ganache --port 7545

cd Veriqid/contracts && truffle migrate

cd Veriqid && go run ./cmd/client -contract 0x... -ethkey <key> -command create -keypath ./key1

cd Veriqid && go run ./cmd/client -contract 0x... -ethkey <key> -command create -keypath ./key2

cd Veriqid && go run ./cmd/server -contract 0x...

# Open http://localhost:8080

Then: Begin Phase 2 (Bridge API) to wrap this into Veriqid.

# 12. Windows-Specific Notes

NEW (v3): This section is new in v3 since the target is a Windows path.

- CGO on Windows: The libsecp256k1 Boquila fork uses autotools (autogen.sh, configure, make). Use WSL2 or MSYS2/MinGW64.

- Recommended: Develop in WSL2. Mount your Windows folder: /mnt/c/Users/patmekury/Downloads/Shape Rotor/Veriqid

- Ganache: Can run on Windows natively. Go server in WSL connects via http://host.docker.internal:7545

- Path warning: “Shape Rotor” has a space. Some Go/C tooling may break. Consider renaming to Shape_Rotor or using a shorter path.